CS22120 Project: Group Project 09

Meeting: Weekly Project Meeting

Persons present: All project members except Mariusz Bailoszewski, Izabela Kuziora, Konstancja Malgorzata Nowocien

Place and date of meeting : IBERS 0.31, Friday 7th February 2020

Circulation list: All project members, plus Project Manager

Author: Taavi Karvanen

Date of minuets: 7th February

Version: 0.2

Matters arising

**===========**

1. Everybody presents the QA document they read this week
2. QA1,2,3,4

ACTION: tak16

1. QA5

ACTION: dkc2, kab71

1. QA6

ACTION: kab71, mai17

1. Bernie Tiddeman, Project Manager, checked Personal blogs.

New business

==========

1. For the User Interface Specification, a Mobile app not required, probably a desktop app instead. Integrate good parts of mobile UI into desktop UI.

ACTION: tak16, mab152

1. The design team needs to discuss: How should words work? One super class? How should the favorite list work? With Booleans in words, or just a list containing words? Then further discussion with bigger group required.

ACTION: dkc2, kab71

1. The testing document needs to include more specific tests. Further refinement is required.

ACTION: kab71, mai17

1. Keep working on things gradually.

ACTION: everyone.

1. Deadlines coming up. Everyone should be aware of them and communally work towards reaching the goals.

ACTION:Everyone.

1. Spike work to be done in terms of UI, design and framework.

ACTION: Everyone.

1. Organize an independent official meeting.

ACTION:soj11

**AOB**

**====**

None.

Minutes by tak16, 07/02/2020.