Project: Group Project 09

Meeting: Weekly Project Meeting and Testing Review

Persons present: All project members

Place and date of meeting: C57a, Llandinam, Friday 28th February 2020

Circulation list: All project members, plus project manager

Author: Sophie Janssens

Date of minutes: 29th February.

Version: 1.0

Matters arising

===========

1.Kassy Briola presented a draft of the testing specification. A document walkthrough was carried out and feedback was given.

New business

==========

3. Bring the Testing Document up to general documentation standards and check the grammar.

4. Add the functional requirements in the test table.

5. Should be no more than 50 tests if more are needed condense some, there may be some repetition in tests which could be taken out.

6. Make the tests more flexible by adding a correct and incorrect input in the input box for each test.

7. Make the pass criteria more specific.

8. Discuss and write a few short sentences on module testing at the end, who will write it and who will review it. When will they be run. How they will be recorded, a screen shot of the report will be taken.

9. Check the test document matches UI document functionalities

ACTION: kab71, mai17, izk

AOB

===

Weekly work should be in the dev folder on GitLab, either put it in here or write in the README file where it is and why.

ACTION: mab152, soj11

Make sure everyone has the correct permissions on GitLab.

ACTION: mab152

Do some spike work for design and put it on GitLab.

ACTION: dkc2, kab7, izk

Discuss how to handle the issue of plurals when looking at the writing test, also discuss the issue of their being two words in Welsh for one English word.

ACTION: everyone

Minutes by soj11, 29/2/20.